Final Project

Sprint Review:

During this project, I worked through several user stories for the SNHU Travel application while rotating between different Scrum roles. Even though I was working alone, I tried to treat each sprint the same way a real Scrum team would. Looking back from the first planning session to the final increment, I could see how the product grew one small step at a time. This made it clear how much structure Scrum brings to a project compared to traditional approaches I had used in the past.

When I acted as the Product Owner, my main focus was organizing and shaping the product backlog. Writing the user stories helped me think about the application from the traveler’s point of view rather than just listing features. Using the “As a traveler, I want to…” format kept each story tied to an actual need. This paid off later when I switched into the Developer role, because the acceptance criteria gave me a clear target to work toward. In previous courses I sometimes jumped into coding before fully understanding the requirements, but this process helped prevent that confusion.

A specific example of this came from the week when I rewrote a user story after realizing the acceptance criteria were too broad. Instead of seeing it as a setback, I updated the backlog and clarified what the feature needed to do. Scrum made that adjustment feel normal rather than disruptive. In a waterfall process, this kind of change would have required revising documents or reworking a full phase of the project. As the Developer, organizing the work into sprints helped me stay realistic about what I could finish each week. I committed only to stories that fit the sprint goal instead of trying to finish everything at once. This prevented me from bouncing between tasks and getting overwhelmed. At the end of each sprint, I had completed stories instead of a collection of half-finished ideas, which made progress easy to see.

When I stepped into the Scrum Master role, I paid close attention to the Scrum ceremonies. Even though I was doing them by myself, the daily stand-up notes helped me keep track of what I completed and where I was slowing down. One example from my journal was when I noted, “I am stuck on testing the search feature. Need to revisit acceptance criteria.” Writing that out helped me catch the issue early instead of discovering it at the end of the sprint. Sprint planning set the direction for each week, and the sprint review helped me look at what I produced and whether it matched the intended increment.

As the increments came together, I could see how each user story contributed to the overall SNHU Travel application. If this had been a real project, stakeholders would have been able to give early feedback and watch the product develop in small, clear pieces. Waterfall does not offer that visibility until the very end, which creates more risk if something is misunderstood or overlooked.

Overall, the Sprint Review made the progress feel measurable. Well-written stories, flexible backlog adjustments, defined sprint goals, and consistent Scrum ceremonies all helped move the project forward. It showed me how Agile teams maintain momentum and adjust to change without losing direction.

Sprint Retrospective:

Looking back on the whole project, the Sprint Retrospective helped me understand how I worked through each weekly assignment instead of how I assumed I was working. Since I was rotating between every Scrum role, I noticed which parts of the process came naturally and which ones I rushed. Even though this was a class project, taking time at the end of each sprint to reflect made the work feel more grounded and connected across the course.

One of the biggest things I learned was how important communication was, even when I was the only one involved. In my journals, I wrote out short updates similar to stand-ups. For example, one entry said, “Yesterday: completed backlog updates. Today: begin development on the login story. Blocked by unclear acceptance criteria.” Writing things out like this kept the project organized. It prevented me from losing track of user stories and reminded me why I set tasks up the way I did. If I had kept everything in my head, I would have drifted or second-guessed myself.

There were also moments when the direction of the project shifted and I had to adapt. When the focus changed to wellness features, I had to bring in new content and adjust the existing structure without breaking the pieces that were already working. This required stepping back, updating the backlog, and making sure the new features fit into the overall flow of the application. It also required communication with myself about what the new priorities looked like and how the current work needed to be reorganized. Scrum made it easier to absorb this interruption because the framework already expected change, and the tools gave me a way to adjust without losing momentum.

The Scrum events continued to provide structure. Sprint planning pushed me to break the weekly assignments into smaller steps, which made the workload easier to manage. The daily check-ins made me more aware of whether I was moving forward or avoiding a difficult part of the work. Sprint reviews helped me confirm that what I finished matched the acceptance criteria I created. By the time I reached each retrospective, I could see how these events kept the project from becoming scattered.

I also realized how valuable the backlog was. The product backlog helped me keep track of everything that needed to be built throughout the different modules. The sprint backlog turned the user stories into tasks I could complete within a week. Updating stories, clarifying acceptance criteria, and breaking tasks into smaller pieces made development feel more predictable. It also helped me re-enter the project each week without having to re-learn what I was doing.

There were some areas where I could improve. Estimating sprint workload was more challenging than expected. Some tasks required more time than I planned, especially because I had to write the user stories, plan the sprint, build the feature, and test it myself. Testing was another challenge. When I wrote the code and the acceptance criteria, it was easy to overlook small issues. This showed me why having separate testers is valuable on a real team.

Reflecting on the entire project, the Scrum process supported my progress more than I expected. It kept the assignments from feeling disconnected and gave me a routine to follow each week. While I still have room to grow in estimating and testing, the Agile structure made the workload manageable. By the end of the project, I could see how the process helped me stay focused, adapt to issues as they came up, and move the SNHU Travel application forward one sprint at a time. Based on this experience, I believe the Scrum-Agile approach was the right choice for this project. It encouraged steady progress, allowed changes without major setbacks, and helped keep the work aligned with user needs.